Porting alpha_engine to the Browser

WebGL / Emscripten architecture port — from a native Win32/OpenGL desktop renderer to the web

# Summary

The engine is already cleanly split into modules (AEGfx, AEInput, AEAudio, AESys, AEFrameRateController) with a stable public API that Project3_Platformer calls. The game code and the interfaces barely change. The work is almost entirely in the platform backend underneath those interfaces — and two structural issues dominate everything else.

# Per-subsystem breakdown

The table below maps each platform-coupled subsystem from its current Windows implementation to its browser target, color-coded by porting effort: green = keep or trivial, amber = adapt the implementation behind the same API, red = replace outright.

| Subsystem | Native (Win32 / OpenGL) | Browser (Emscripten / WebGL) | Effort |
| --- | --- | --- | --- |
| Window & loop | Win32 HWND + WndProc + while-loop | SDL2 + emscripten_set_main_loop | Replace |
| GL context | WGL + GLEW | SDL_GL / WebGL context | Replace |
| Renderer | OpenGL 2.0, VBOs | WebGL 1.0 (GLES2) | Adapt |
| Shaders | GLSL 1.10 (attribute/varying) | GLSL ES 1.00 (+ precision) | Keep |
| Textures | GDI+ Bitmap decode | stb_image decode | Replace |
| Fonts | FreeType | FreeType (Emscripten port) | Keep |
| Input | GetAsyncKeyState polling | SDL / HTML5 events | Adapt |
| Audio | FMOD (Windows) | FMOD HTML5 / OpenAL | Adapt |
| Timing | QueryPerformanceCounter | emscripten_get_now | Adapt |
| Asset I/O | fopen from disk | MEMFS + --preload-file | Adapt |
| Build | MSVC .vcxproj | emcc + CMake -> wasm/js/html | Replace |

The game layer (Project3_Platformer) and the engine API surface stay unchanged — the same AEGfx / AEInput / AEAudio / AESys calls keep working.

# The two changes that drive the project

## 1. The main loop must be inverted

Your WinMain in Main.cpp owns a blocking while (gGameStateCurr != GS_QUIT) loop with an inner per-frame loop calling AESysFrameStart/Update/Draw/FrameEnd. Browsers cannot be blocked — the JS event loop has to breathe. So that loop must be inverted into a single “tick” function handed to emscripten_set_main_loop, where the browser calls you once per frame.

- Clean way: refactor the loop body into one Tick() function.

- Faster way: compile with -sASYNCIFY to let the existing blocking loop yield (larger / slower binary).

This touches the game's entry point and the game-state manager, not the rendering code.

## 2. Windowing & context must be replaced

Today you create a Win32 window (RegisterClass, CreateWindow, the winCallBack WndProc, PeekMessage pump) and a WGL context (ChoosePixelFormat, wglCreateContext, wglMakeCurrent, SwapBuffers), with GLEW loading extensions. None of that exists in the browser.

The lowest-risk move is to adopt SDL2 as a platform abstraction layer: Emscripten ships it (-sUSE_SDL=2) and it also builds natively on Windows, so you keep one codebase. SDL2 replaces Win32 windowing, WGL context creation, GLEW, GetAsyncKeyState input, QueryPerformanceCounter timing, and the message pump — all at once.

# The pleasant surprises

Your renderer is closer to WebGL than you would expect. WebGL 1.0 is essentially OpenGL ES 2.0, and your shaders are already written in the old attribute / varying / gl_FragColor / texture2D style — that is GLSL ES 1.00. The only required change is adding precision mediump float; at the top of each fragment shader.

- You already use VBOs (glGenBuffers / glBufferData / glVertexAttribPointer) and no client-side arrays, which WebGL demands.

- You do not use VAOs — fine, WebGL 1 does not require them.

- Drop the glFinish() in AEGfxEnd (harmful in browser); the swap becomes SDL_GL_SwapWindow or simply returning from the tick callback.

- FreeType compiles unchanged as an Emscripten port.

# The targeted replacements

AEGfxLoadTexture decodes images with GDI+ (Gdiplus::Bitmap, LockBits) — Windows-only. Swap it for stb_image.h (single header, decodes PNG/JPG to RGBA, then your existing glTexImage2D path is untouched).

For audio, FMOD has an HTML5/WASM build but check its licensing for web; OpenAL (Emscripten-supported) or SDL_mixer are simpler alternatives behind your AEAudio interface.

For assets, the browser has no disk — every fopen / ifstream for shaders, fonts (Arial_Italic.ttf), textures and level files keeps working only if you bundle those files at build time with Emscripten’s --preload-file, which packages them into a .data file mounted as a virtual filesystem.

The build itself moves from .vcxproj / .sln to an emcc / CMake target emitting .html + .js + .wasm + .data. Keep the VS project alongside for native debugging.

A few small ones to just delete on web: AllocConsole, SetProcessDpiAwarenessContext, and the Win32 fullscreen path (SetWindowLong / MoveWindow) — fullscreen becomes the Emscripten/SDL fullscreen request, which the browser only honors on a user gesture.

# Suggested sequencing

- Introduce SDL2 on native Windows first so you can verify the engine still runs identically with WGL/Win32 removed — this de-risks everything before the browser enters the picture.

- Add the emcc build target.

- Invert the main loop to emscripten_set_main_loop.

- Swap GDI+ for stb_image and add precision to the fragment shaders.

- Bundle assets with --preload-file.

- Resolve audio last — it is the least portable piece.